**PRODUCT BACKLOG FOR SAFIRI ZANZIBAR**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Epic** | **Description** | **Task** | **Priority** | **Story Points** | **Sprint** |
| 1 | User Registration | As a tourist, I want to create an account so I can book safaris | Design tourist registration form | High | 3 | Sprint 1 |
| 2 |  |  | Implement tourist signup with email verification | High | 5 | Sprint 1 |
| 3 | Login/Authentication | As a vendor, I want to log in securely to manage my offerings | Create login page for all user roles | High | 3 | Sprint 1 |
| 4 |  |  | Integrate Django JWT authentication backend | High | 5 | Sprint 1 |
| 5 | Vendor Management | As an admin, I want to approve or reject vendor registrations | Vendor request form and admin approval dashboard | Medium | 8 | Sprint 2 |
| 6 | Booking System | As a tourist, I want to book a safari tour | Design booking interface | High | 5 | Sprint 2 |
| 7 |  |  | Link available tours to booking | High | 8 | Sprint 2 |
| 8 | Payment Integration | As a tourist, I want to pay via M-Pesa or card | Integrate M-Pesa/Visa API | High | 13 | Sprint 3 |
| 9 | Notification System | As a vendor, I want to receive SMS/email alerts when I get a new booking | Connect backend to email and SMS gateway | Medium | 8 | Sprint 3 |
| 10 | Admin Dashboard | As an admin, I want to view total bookings, revenue, and vendor data | Create dashboard with charts | Medium | 8 | Sprint 3 |
| 11 | Tour Search & Filter | As a tourist, I want to search for tours by date, location, and price | Implement search bar and filters | High | 8 | Sprint 4 |
| 12 | Review System | As a tourist, I want to review and rate vendors | Enable star ratings and comments after bookings | Low | 5 | Sprint 4 |
| 13 | Map Integration | As a tourist, I want to see tour destinations on the map | Integrate Leaflet/Google Maps | Medium | 8 | Sprint 4 |
| 14 | Reports Generation | As an admin, I want to download reports on vendors and bookings | Export to Excel/PDF functionality | Low | 5 | Sprint 5 |
| 15 | Local Vendor Visibility | As a vendor, I want to highlight my packages to tourists | Feature section for highlighted offers | Medium | 8 | Sprint 5 |

**Timeline Schedule**

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Sprint** | **Duration** | **Goals** |
|  | Sprint 1 | Week 1 – Week 2 | Registration, login, and authentication setup |
|  | Sprint 2 | Week 3 – Week 4 | Booking system core + vendor approval |
|  | Sprint 3 | Week 5 – Week 6 | Payment, notifications, and admin dashboard |
|  | Sprint 4 | Week 7 | Search & filter, reviews, map integration |
|  | Sprint 5 | Week 8 | Final touches: reporting, vendor features, bug fixing |